AL TANFITH AL DWALIAH SPC LIVE QUIZ PLATFORM Technical & Commercial Proposal Prepared for: Petroleum Development Oman (PDO) Reference: ATD-LQP-2026-003 Version: 1.3 Date: 28/07/2026

# 1. Document Control

## 1.1 Document Information

| Title | Live Quiz Platform — Technical & Commercial Proposal |
| --- | --- |
| Reference | ATD-LQP-2026-003 |
| Version | 1.3 |
| Date | 28/07/2026 |
| Prepared by | Haitham Al Lamki, Al Tanfith Al Dwaliah SPC |
| Revision history | 1.3 — Competitive analysis appendix added. No pricing or scope changes. |

# 2. Table of Contents

1. Document Control	2

1.1 Document Information	2

2. Table of Contents	2

3. Letter of Submission	4

4. Executive Summary	5

5. About Al Tanfith Al Dwaliah SPC	6

6. Understanding of Client Requirements	7

7. Business Challenges	8

8. Proposed Solution	10

9. Platform Overview	10

10. Current Use Case	11

11. Functional Scope	12

11.1 Quiz Creation & Content	12

11.2 Live Hosting & Participation	13

11.3 Branding & Experience	14

11.4 Reporting & Analytics	14

11.5 Administration & Governance	14

11.6 AI-Assisted Content Generation	15

12. AI Capabilities	15

12.1 Current Capabilities (Included)	15

12.2 Optional Capabilities (Scoped per Engagement)	16

12.3 Future Roadmap	17

13. User Roles	17

14. Reporting and Analytics	18

15. Technical Architecture	20

15.1 Technology Stack	20

15.2 Architecture Diagram	20

16. Real-Time Architecture	21

16.1 Session Flow	21

16.2 Server-Authoritative Timing, Reconnection, and Why It Matters at Scale	21

17. Deployment Options	22

17.1 Cloud / SaaS	22

17.2 On-Premises	22

17.3 Hybrid	23

17.4 Supported Deployment Platforms	23

17.5 Client Standard Requirements	24

18. Cybersecurity	25

19. Data Protection	26

20. Data Ownership	26

21. Integration Options	27

22. Performance and Scalability	28

23. Implementation Methodology	29

24. Project Timeline	30

24.1 Milestones	31

25. Project Governance	31

26. Deliverables	32

27. Training and Knowledge Transfer	34

28. Testing and Acceptance	34

29. Support and Maintenance	35

30. SLA	35

31. Commercial Models	37

31.1 Model A — Annual SaaS Subscription	37

31.2 Model B — Perpetual Licence / One-Time Purchase	37

31.3 Model C — Enterprise Custom Development Partnership	37

31.4 Model Comparison	37

32. Pricing Approach	38

32.1 Pricing Methodology	38

33. Assumptions	39

34. Exclusions	39

35. Risk and Mitigation	39

36. Change Request Process	41

37. Intellectual Property	41

38. Proposal Validity	41

39. Payment Terms	41

40. Termination and Exit	42

41. Future Roadmap	42

41.1 Learning & Assessment	42

41.2 AI	42

41.3 Integrations	42

41.4 Platform	42

42. Why Al Tanfith Al Dwaliah SPC	42

43. Next Steps	43

44. Acceptance Page	43

45. Contact Details	44

46. Appendices	44

46.1 Appendix A — Glossary	44

46.2 Appendix B — Placeholder Index	45

46.3 Appendix C — Referenced Documents	45

46.4 Appendix D — Competitive Analysis	46

# 3. Letter of Submission

Petroleum Development Oman (PDO)

28/07/2026

Dear Sir / Madam,

Subject: Proposal for the Supply, Configuration, and Support of the Live Quiz Platform

On behalf of Al Tanfith Al Dwaliah SPC ("Altanfith"), I would like to thank Petroleum Development Oman (PDO) for the opportunity to submit this proposal. We appreciate the time and consideration your team has invested in reviewing our solution, and we welcome the opportunity to support your organisation's engagement, training, and assessment objectives.

This proposal presents the Live Quiz Platform as an enterprise engagement, assessment, and analytics solution designed to help organisations such as Petroleum Development Oman (PDO) run live sessions, structured assessments, and knowledge-evaluation activities with the branding control, reporting depth, and security posture that a large organisation requires — going beyond what general-purpose public quiz tools are built to offer. The following sections set out our understanding of your requirements, the proposed solution, our technical architecture and delivery methodology, and the commercial models available for this engagement.

This proposal, including its commercial terms, is valid for a period of 30 days from the date shown above. We remain available throughout this period to answer questions, arrange a live demonstration, or refine any aspect of this proposal to better reflect Petroleum Development Oman (PDO)'s specific requirements.

We look forward to the possibility of working with Petroleum Development Oman (PDO) and would welcome the opportunity to discuss this proposal further at your convenience.

Yours faithfully,

Haitham Al Lamki
Al Tanfith Al Dwaliah SPC
Email: haitham@altanfith.com
Phone: +968 9937 1775
Sultanate of Oman

# 4. Executive Summary

Altanfith is pleased to present the Live Quiz Platform to PDO as an enterprise engagement, assessment, and knowledge-evaluation platform — a flexible, customisable alternative to general public quiz tools, purpose-built for organisations that require organisational branding, structured reporting, and enterprise-grade controls around how live sessions and assessments are run.

The platform is not a concept or a prototype. It is already in real operational use at Abraj Energy Services, where it supports HSE meetings and employee engagement activities. This production track record gives PDO confidence that the core platform is stable, functional, and capable of supporting real organisational events at meaningful scale, rather than a solution that exists only on paper.

The platform is bilingual by design, with a fully localised Arabic and English interface including complete right-to-left (RTL) support for Arabic — a capability that matters for organisations operating across Oman and the wider Gulf region, where sessions, dashboards, and reports need to be equally usable in either language.

Content creation is accelerated through AI-assisted generation: administrators can generate a complete quiz from a topic or title, or from an uploaded PDF, Word document, URL, or pasted text, with the AI assigning suggested difficulty levels and answer explanations. Every AI-generated item is presented to an administrator for review and editing before it is used in a live session — the platform is designed to keep a human reviewer in the loop rather than publishing AI output automatically. Additional AI capabilities, such as AI-assisted rewriting, suggestions, and generated visual themes, are available as optional, separately scoped additions, and a further set of AI-driven insights and reporting features sits on our future roadmap.

PDO can choose how the platform is hosted and delivered. Three deployment models are available: a fully managed cloud/SaaS option, a fully on-premises option in which the Express.js backend runs entirely within the client's own infrastructure, and a hybrid option that splits components between the two — the right choice depends on PDO's data residency, network, and cybersecurity requirements, and is confirmed through a dedicated infrastructure assessment rather than assumed in advance. Commercially, the platform is available under three models — an annual SaaS subscription, a one-time perpetual licence, and an enterprise custom development partnership — so that PDO can select the ownership and cost structure that best fits its procurement approach.

Underpinning all of this is the fact that Altanfith is an Omani company: delivery, support, and communication happen locally, in Arabic and English, without the delays or handover friction that come with an offshore vendor. This local presence supports the value of the platform — it is the foundation the offer is delivered on, not the offer itself.

| Proposal at a glance |  |
| --- | --- |
| Solution | Enterprise engagement, assessment & analytics platform — Live Quiz Platform |
| Proven use | In production at Abraj Energy Services — HSE meetings & employee engagement sessions |
| Deployment | Cloud/SaaS, fully on-premises, or hybrid — confirmed via infrastructure assessment |
| Commercial models | Annual SaaS subscription · perpetual licence · enterprise custom development partnership |
| AI | AI-assisted quiz generation from topic, PDF, document, URL, or text — always reviewed by an administrator before use |
| Support | Bronze / Silver / Gold packages, delivered locally from Oman in Arabic and English |

# 5. About Al Tanfith Al Dwaliah SPC

Al Tanfith Al Dwaliah SPC is an Omani-owned SME (Small and Medium Enterprise). Altanfith is a Sultanate of Oman-based software company focused on designing, building, and supporting enterprise digital platforms for government, oil & gas, education, and private-sector organisations. Our work centres on delivering software that is not simply installed and left running, but actively configured, branded, and adapted around each client's operational, reporting, and security requirements.

Our core capability areas span custom application development, enterprise platform configuration, and applied artificial intelligence — including AI-assisted content generation of the kind used within the Live Quiz Platform itself. We combine this technical capability with a practical understanding of how large Omani organisations operate: the governance structures they answer to, the security review processes their IT and cybersecurity teams require, and the bilingual Arabic/English environment in which their staff and stakeholders work.

The Live Quiz Platform is a direct expression of this approach. Rather than offering a generic, one-size-fits-all quiz tool, we designed and continue to develop a platform that can be shaped around each client's branding, workflows, integration landscape, and deployment preferences — and that is already proven in real operational use, as set out in Section 10 of this proposal.

As an Omani company, Altanfith is able to engage directly with PDO's teams throughout discovery, delivery, and ongoing support, in Arabic and English, without reliance on an intermediary or an offshore support desk operating outside Gulf business hours.

# 6. Understanding of Client Requirements

Large Omani organisations — whether in government, oil & gas, education, or the private sector — typically approach an engagement and assessment platform with a common set of expectations that go well beyond what a free or public quiz tool is designed to provide. Based on our experience delivering the Live Quiz Platform into a live production environment, we understand these expectations to include the following.

| Requirement | Our response |
| --- | --- |
| Full control over branding, so that sessions and materials reflect the organisation's own visual identity rather than a generic third-party look | Organisation branding, including logo and colour customisation, custom themes, custom backgrounds, and custom UI text, is built into the platform |
| Control over where data resides and how it is retained, including the ability to keep sensitive data within the organisation's own environment | A fully on-premises deployment option is available, in which the backend and database can run entirely within PDO's own enterprise infrastructure environment; data retention and export terms are defined in the commercial agreement, and final data residency arrangements are confirmed during discovery and infrastructure assessment |
| A genuinely bilingual Arabic and English experience, not a partial translation layered onto an English-first product | The platform interface, including full right-to-left (RTL) layout, is available in Arabic and English as a core, included capability |
| Compatibility with the organisation's internal cybersecurity review and approval process before go-live | The platform is developed with awareness of the OWASP Top 10 and includes controls such as role-based access, audit logging, and API rate limiting; the full architecture is made available for client security review, and deployment is subject to the client's cybersecurity assessment as described in Section 18 |
| Practical integration paths into the organisation's existing systems (identity, HR, reporting) rather than a fully closed platform | REST APIs and a defined set of integration options are available; specific integrations such as single sign-on, SAP SuccessFactors (or other HR systems), or Power BI can be configured to support PDO's environment and are scoped individually, as described in Section 21 |
| Local support that understands the organisation's language, working hours, and escalation expectations | Altanfith is based in the Sultanate of Oman and delivers support in Arabic and English under Bronze, Silver, and Gold packages, as described in Section 29 |

These requirements shape both the design of the platform and the structure of this proposal: the sections that follow set out how the Live Quiz Platform, its architecture, and our delivery methodology are built to answer each of them directly.

# 7. Business Challenges

Organisations that rely on free or general-purpose public quiz tools for internal engagement, training, or assessment activities commonly encounter a consistent set of limitations once usage moves beyond a single informal session.

| Challenge | Consequence |
| --- | --- |
| Generic public quiz tools are built for open, consumer use and lack enterprise controls | No organisational branding, no role-based administration, and no ability to enforce the organisation's own access and data-handling requirements |
| Quiz and question content is created ad hoc and scattered across individual accounts, files, and departments | Content cannot be reused, standardised, or governed centrally, and is often lost when the individual who created it moves on |
| Public tools offer little to no organisational-level reporting | Management cannot see participation, performance, or engagement trends across departments, sessions, or time — results exist only as isolated, per-session snapshots |
| Data created and collected through a public, third-party tool sits outside the organisation's own environment and control | This raises data residency and governance concerns for organisations subject to internal compliance requirements or operating in regulated sectors, particularly where session content or participant data is sensitive |
| Repetitive use of the same generic tool and format across HSE briefings and training sessions leads to engagement fatigue | Participation and attention decline over time, undermining the safety and learning objectives the sessions are intended to support |
| Public tools typically offer only a single, English-first interface | Arabic-speaking participants and administrators are left with a translated or inconsistent experience, reducing usability and adoption across a bilingual workforce |

The Live Quiz Platform, and the enterprise delivery model set out in this proposal, are designed specifically to address these gaps — as described in the sections that follow.

PART TWO The Solution How the Live Quiz Platform answers the requirements and challenges set out above

# 8. Proposed Solution

Altanfith proposes the Live Quiz Platform as a single platform that brings together live engagement, structured assessment, and organisational analytics, so that PDO does not need to operate separate tools for running a live session, evaluating knowledge, and reporting on the results.

The platform is designed to support a broad range of use cases across a large organisation, from safety and training activities to recruitment and internal communication. The table below reflects the categories of use the platform is built to support; the specific mix relevant to PDO can be confirmed during discovery.

| Engagement & Training | Assessment & Evaluation | Organisational & Institutional |
| --- | --- | --- |
| HSE meetings | Knowledge assessments | Government awareness campaigns |
| Employee training | Recruitment assessments | Educational institutions |
| Corporate workshops | Interviews | Schools & universities |
| Team-building | Surveys & polls | Internal compliance assessments |
| Corporate events | Certification preparation | Employee onboarding |
| Competitions | Learning & development programmes | Safety awareness |

It is important to be clear about how we position the Live Quiz Platform. Live, buzzer-style quiz tools such as Kahoot are widely known and are a useful category reference for the live-session experience — but the Live Quiz Platform is not a copy of any such tool. It is an enterprise platform: customisable to PDO's operational workflows, branding, reporting requirements, security posture, and integration landscape, and deployable in a way a general public tool is not, including fully on-premises within the client's own infrastructure. The sections that follow set out the platform itself (Sections 9–14), its technical architecture and deployment options (Sections 15–22), our delivery methodology (Sections 23–30), and the commercial terms under which it is offered (Sections 31 onward).

# 9. Platform Overview

The Live Quiz Platform is best understood through the lifecycle of a typical session, from creation through to reporting.

An administrator or quiz creator begins by building a quiz manually, or by using the platform's AI-assisted generation to produce a complete quiz from a topic, an uploaded PDF or Word document, a URL, or pasted text — with every AI-generated question reviewed and editable before use. The quiz is then branded with the organisation's own logo, colours, and theme, and can be organised into a reusable question bank tagged by subject and difficulty for future sessions.

When it is time to run a session, the host launches the quiz live. Participants join in seconds using a QR code, a direct link, or a session PIN, without needing to create an account. As the session runs, the platform is server-authoritative for timing and scoring: the server determines when a question opens and closes and calculates results, while participant and host devices render what is happening in real time — including live answer submission, a live leaderboard, and automatic reconnection if a participant's network connection drops mid-session. At the close of the session, the top three participants are shown on a podium, alongside the full participant ranking.

After the session ends, results are not lost. They are captured in the platform's reporting and session history, giving administrators and management access to participation data, performance analysis, and historical comparisons across sessions — described in full in Section 14.

Across this lifecycle, the platform's capability set is organised into six pillars, summarised below and detailed in full in Section 11.

| Pillar | What it covers |
| --- | --- |
| Quiz creation & content | Quiz and question authoring, question banks, bulk import, templates, versioning, and auto-save/draft recovery |
| Live hosting & participation | QR/link/PIN joining, real-time answers, live leaderboard, ranking, podium, and automatic reconnection |
| Branding & experience | Organisation branding, custom themes and backgrounds, and a bilingual Arabic/English interface with full RTL support |
| Reporting & analytics | Result summaries, performance and difficulty analysis, historical and department-level reporting, and Excel/CSV/PDF export |
| Administration & governance | Role-based access, organisation and department structure, multiple administrators, audit logs, and session history |
| AI capabilities | AI-assisted quiz generation from topic, document, URL, or text, with administrator review before use — detailed in Section 12 |

# 10. Current Use Case

The Live Quiz Platform is not a concept, a prototype, or a proof of concept — it is in real, ongoing operational use today.

The platform is currently deployed and actively used within Abraj Energy Services, where it supports HSE (Health, Safety, and Environment) meetings and employee engagement activities. Live sessions run on the platform bring participants together to join and answer in real time within a single session.

We present this use case as evidence that the core platform — live session hosting, real-time participation at meaningful scale, and the underlying engagement experience — is production-proven and functioning in a real organisational setting, rather than as a marketing claim or a controlled demonstration environment. We have not included any additional client references, dates, or testimonial statements beyond what is described above. All references in this proposal are drawn from this production deployment.

# 11. Functional Scope

The tables below set out the platform's functional scope in full, grouped into six capability areas. Each capability is marked with its current status: Included capabilities are part of the core platform today; Optional capabilities are available as scoped additions; Future enhancement items are on our roadmap and not part of the current platform.

## 11.1 Quiz Creation & Content

| Capability | Description | Status |
| --- | --- | --- |
| Quiz creation & management | Create, edit, and manage quizzes from a central administration interface | Included |
| Multiple question types | Single-answer questions with 4–6 choices, multi-select questions, and true/false questions | Included |
| Polls & surveys | Non-scored question formats for gathering opinion or feedback | Included |
| Question timers | Configurable time limits per question | Included |
| Scoring & points configuration | Configurable points and scoring rules per question or quiz | Included |
| Public & private quizzes | Quizzes can be restricted to the organisation or made available more broadly, per administrator configuration | Included |
| Question bank | Central, reusable question repository organised by subject, tags, and difficulty | Included |
| Bulk import | Bulk import of questions from Excel, CSV, or Word files | Included |
| Quiz templates & reuse | Reusable quiz templates to standardise content across sessions and departments | Included |
| Edit & duplicate quizzes | Existing quizzes can be edited or duplicated as a starting point for new sessions | Included |
| Auto-save during creation | Quiz content is saved automatically while an administrator is authoring it | Included |
| Draft recovery | In-progress drafts can be recovered rather than lost | Included |
| Versioning of quiz content | Changes to quiz content are versioned over time | Included |

## 11.2 Live Hosting & Participation

| Capability | Description | Status |
| --- | --- | --- |
| Live quiz hosting | Host a quiz as a live, timed session for a group of participants | Included |
| QR-code joining | Participants join a session by scanning a QR code | Included |
| Direct-link joining | Participants join via a direct shareable link | Included |
| Game code / session PIN | Participants join by entering a short session PIN | Included |
| Real-time participant joining | Participants appear in the host's lobby as they join, in real time | Included |
| Real-time answer submission | Participant answers are submitted and processed in real time via WebSocket connection | Included |
| Real-time leaderboard | A live leaderboard updates as answers are scored | Included |
| Live ranking | Participant ranking updates live throughout the session | Included |
| Top-three winners podium | A podium view highlights the top three participants at session close | Included |
| Full participant ranking | Complete ranking of all participants, not only the top three | Included |
| Automatic reconnection | Participants who lose network connectivity mid-session are automatically reconnected | Included |

## 11.3 Branding & Experience

| Capability | Description | Status |
| --- | --- | --- |
| Custom themes | The platform visual theme can be configured to match the institution's branding | Included |
| Custom backgrounds | Custom background imagery for quizzes and sessions | Included |
| Organisation branding | Organisation branding, including logo and colour customisation | Included |
| Custom UI text | Interface text can be adapted to the institution | Included |
| Arabic & English interface with full RTL | Complete bilingual interface with full right-to-left layout support for Arabic — positioned as a core enterprise bilingual capability, not an add-on translation layer | Included |
| Additional languages | Support for interface languages beyond Arabic and English | Optional |

## 11.4 Reporting & Analytics

Reporting and analytics are part of the platform's functional scope. The full capability set — result summaries, participant rankings, answer and question-difficulty analysis, participant completion, department-level and historical reporting, session comparison, export to PDF, Excel, and CSV with Arabic and English report headers, the management dashboard, and AI-generated insights (future enhancement) — is set out in Section 14 (Reporting and Analytics).

## 11.5 Administration & Governance

| Capability | Description | Status |
| --- | --- | --- |
| Administrative dashboard | Central dashboard for platform and content administration | Included |
| Organisation user accounts | User accounts scoped to the organisation | Included |
| Role-based access | Access and permissions governed by role-based access control | Included |
| Multiple departments | Support for multiple departments within the organisation, each with its own isolated data | Included |
| Multiple administrators | Support for more than one administrator within the organisation | Included |
| Audit logs of administrative actions | Administrative actions are recorded in an audit log | Included |
| User activity/login visibility | Visibility into user activity and login events | Included |
| Quiz session history | Historical record of quiz sessions run | Included |
| Soft-delete with archive | Deleted content is archived rather than permanently removed, supporting recovery | Included |
| Notification options | Configurable notifications for administrators and/or participants | Optional |

## 11.6 AI-Assisted Content Generation

AI-assisted content generation is included in the functional scope. The full classification of current, optional, and future AI capabilities is set out in Section 12.

# 12. AI Capabilities

The Live Quiz Platform includes AI-assisted content generation as a core, already-implemented capability, alongside a further set of AI features that are available as optional, separately scoped additions, and a set of AI-driven reporting capabilities that sit on our future roadmap. This section sets out the distinction clearly, so that PDO can see exactly what is included today, what can be added, and what is planned for the future.

## 12.1 Current Capabilities (Included)

| Capability | Description | Status |
| --- | --- | --- |
| Quiz generation from a topic or title | A complete quiz, including questions and answer choices, is generated from a short topic or title prompt | Included |
| Quiz generation from an uploaded PDF | Questions are generated directly from the content of an uploaded PDF document | Included |
| Quiz generation from an uploaded document | Questions are generated directly from the content of an uploaded Word document | Included |
| Quiz generation from a URL | Questions are generated from the content of a supplied URL or webpage | Included |
| Quiz generation from pasted text | Questions are generated directly from text pasted into the platform | Included |
| AI-assigned difficulty levels | Generated questions are automatically assigned a suggested difficulty level | Included |
| AI-generated answer explanations | Generated questions include a suggested explanation for the correct answer | Included |
| Administrator review before use | All AI-generated content is presented to an administrator for review and editing before it is used in a live session or published to a question bank | Included |

## 12.2 Optional Capabilities (Scoped per Engagement)

The following AI capabilities are not part of the current platform but can be added as a separately scoped engagement.

| Capability | Description | Status |
| --- | --- | --- |
| AI question suggestions | AI-suggested questions offered while an administrator authors a quiz manually | Optional |
| AI answer suggestions | AI-suggested answer choices for a manually authored question | Optional |
| AI question rewriting | AI-assisted rewriting of existing question text for clarity or tone | Optional |
| AI-assisted difficulty re-adjustment | AI-assisted review and re-adjustment of difficulty levels across an existing question bank | Optional |
| AI-generated quiz backgrounds | AI-generated background imagery for quizzes and sessions | Optional |
| AI-generated themes | AI-generated visual themes for the platform interface | Optional |
| AI-assisted result summaries | AI-assisted narrative summary of a single session's results | Optional |

## 12.3 Future Roadmap

| Capability | Description | Status |
| --- | --- | --- |
| AI-assisted insights over historical results | AI-generated narrative insights and trend analysis across historical session data | Future enhancement |
| AI-generated management reports | AI-generated summary reports intended for management-level review | Future enhancement |

AI features are delivered using a commercial large-language-model API; usage allowances, and any associated API costs, are defined in the applicable commercial model (see Section 31). Cloud-based AI generation requires internet connectivity. A private, on-premises AI deployment is a future roadmap option that would depend on separate, dedicated infrastructure and is not part of the current platform. As with any AI-generated content, PDO should review AI-generated quizzes, questions, and summaries before they are used in a live or published context.

AI and data residency. AI-assisted content generation may utilise approved cloud-based large-language-model (LLM) services. Only the minimum information required to generate the requested content is transmitted, and participant personal data is not required for AI content generation. AI capabilities can be configured, restricted, or disabled according to PDO's information security, privacy, and data-residency requirements, and a private AI deployment is available as a future deployment option on the platform roadmap (Section 41) rather than as part of the current platform.

# 13. User Roles

The platform's role-based access model is designed to reflect how a large organisation actually assigns administrative and operational responsibility, rather than offering a single flat administrator account.

| Role | Purpose |
| --- | --- |
| Super Administrator | Full platform administration across all organisations and departments |
| Organisation Administrator | Manages a single organisation, including its users, branding, and content |
| Department Administrator | Manages a department's content and users within an organisation |
| Quiz Creator | Authors quizzes and question banks |
| Trainer | Runs training-oriented sessions |
| Host | Runs live sessions |
| Viewer | Views results |
| Participant | Joins and answers in a live session — no account required |
| Auditor | Read-only access to audit and activity logs |
| Read-Only User | Read-only access to dashboards and reports |

The final role model applied for PDO is configured during discovery, and can be mapped to the client's own directory groups where a single sign-on integration is included in scope (see Section 21).

Licensing for the Live Quiz Platform places no numerical limit on named administrative accounts: PDO may provision an unlimited number of Super Administrators, Organisation Administrators, Department Administrators, Hosts, Trainers, and Quiz Creators. Participant access is likewise unlimited: participants join live sessions via session PIN, QR code, or direct link, without a named account. No licensing cap is applied to administrators or participants; concurrent live-session capacity is a separate, technical measure, governed by the performance considerations set out in Section 22.

# 14. Reporting and Analytics

The platform's reporting and analytics capabilities give administrators and management visibility into participation, performance, and engagement, both at the level of a single session and across the organisation's session history over time.

| Capability | Description | Status |
| --- | --- | --- |
| Quiz result summary | Summary results at quiz and session level | Included |
| Participant ranking | Ranked results per participant | Included |
| Top performers | Identification of top-performing participants | Included |
| Correct/incorrect answer analysis | Breakdown of correct versus incorrect responses | Included |
| Question difficulty analysis | Analysis of question-level difficulty based on response patterns | Included |
| Participant completion | Visibility into who completed a session and who did not | Included |
| Department-level reporting | Reporting rolled up by department or organisational unit | Included |
| Historical reports | Access to results and reports from past sessions | Included |
| Session comparison | Comparison of results across multiple sessions | Included |
| Export to PDF | Report export in PDF format | Included |
| Export to Excel & CSV | Report export in Excel and CSV formats | Included |
| Management dashboard | Consolidated dashboard view for management-level oversight | Included |
| AI-generated insights | AI-generated narrative insights over historical results | Future enhancement |

All PDF, Excel, and CSV exports are compliance-ready: report headers are rendered in both Arabic and English, so that reports generated for PDO can be shared and archived internally without additional reformatting, regardless of which language the reviewing team works in.

PART THREE Technical Architecture How the platform is built, deployed, and secured

# 15. Technical Architecture

The Live Quiz Platform is built on a modern, well-established web application stack, selected for reliability, security, and the ability to run in cloud, on-premises, or hybrid environments, subject to the infrastructure assessment described in Section 17.2.

## 15.1 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React (single-page application) | Also deployable with Next.js where required by the client's environment |
| Backend | Node.js with Express.js | Exposes a REST API consumed by the frontend |
| Authentication | Token/session-based authentication | JWT or an equivalent secure token-based system |
| Database | PostgreSQL (recommended) | Enterprise database with row-level data isolation; MongoDB may be considered depending on the final architecture agreed with PDO |
| Real-time layer | WebSockets | Used for participant joining, live answers, and leaderboard updates; timing and scoring are server-authoritative |
| Hosting | Cloud, on-premises, or hybrid | See Section 17 for the full comparison of deployment options |

## 15.2 Architecture Diagram

The diagram below shows the platform's core request and real-time data flow, followed by the three supported deployment variants.

| Browser (Host & Participants) | ⇄ | HTTPS / WSS | ⇄ | Express.js API + WebSocket server | ⇄ | PostgreSQL (row-level data isolation) |
| --- | --- | --- | --- | --- | --- | --- |

Browser clients communicate with the Express.js API and WebSocket server over HTTPS and secure WebSockets (WSS); the application server is the sole component with direct database access.

| Deployment Variant | Application Layer (Frontend + Express.js API) | Database Layer |
| --- | --- | --- |
| Cloud / SaaS | Altanfith Managed Cloud Infrastructure | Altanfith Managed Cloud Infrastructure |
| On-Premises | Client enterprise infrastructure environment | Client enterprise infrastructure environment |
| Hybrid | Altanfith Managed Cloud Infrastructure | Client enterprise infrastructure environment (sensitive data remains client-side) |

# 16. Real-Time Architecture

Live sessions depend on the platform's real-time layer behaving predictably under load, and behaving fairly for every participant regardless of network conditions. This section describes how that is achieved.

## 16.1 Session Flow

A live session follows a consistent, server-driven flow from join through to the final leaderboard.

| Step | What happens |
| --- | --- |
| 1. Join | Participants connect over a WebSocket session as they scan a QR code, follow a direct link, or enter a session PIN; the host's lobby view updates in real time as each participant joins |
| 2. Question broadcast | When the host opens a question, the server broadcasts the question to all connected participants at the same moment |
| 3. Answer submission | Participants submit answers over the WebSocket connection while the question is live; the correct answer is never sent to a participant's device before the question closes |
| 4. Server-side scoring | The server, not the client, determines when the question closes, evaluates each submitted answer, and calculates the resulting score |
| 5. Leaderboard push | Updated rankings are pushed to the host and participant devices in real time once scoring is complete |

## 16.2 Server-Authoritative Timing, Reconnection, and Why It Matters at Scale

Question timing, closure, and scoring are controlled by the server, not by any individual device: participant and host devices render a countdown, an open or closed question, and an updated leaderboard, but they never decide when a question opens or closes and are never trusted with the correct answer before it is safe to reveal it. Where a participant's device loses connectivity mid-session — common in venues with variable Wi-Fi or mobile coverage — the platform automatically attempts to reconnect the session rather than dropping the participant. For a session of the scale described in Section 22, this combination is what keeps a large, live audience in a fair, synchronised session rather than a collection of individually drifting client experiences.

# 17. Deployment Options

PDO can choose from three deployment options, so that the choice of hosting model reflects data residency, network, and cybersecurity requirements rather than a one-size-fits-all default.

|  | Option 1 — SaaS / Cloud | Option 2 — On-Premises | Option 3 — Hybrid |
| --- | --- | --- | --- |
| Hosted by | Altanfith | Client infrastructure | Split between Altanfith and client infrastructure |
| Includes | Cloud hosting, server & database management, backups, security updates, monitoring, maintenance, technical support, version upgrades, AI usage allowance | Application deployment, backend installation, database configuration, environment setup, initial cybersecurity configuration, documentation, training, knowledge transfer | Application components hosted by Altanfith; sensitive data/database remain in the client environment |
| Commercials | Annual subscription; lower initial investment; fastest implementation | Project fee; optional source-code handover; optional annual maintenance contract | Per final design |
| Client provides | Browser access only | Hardware, OS, internal networking, data-centre requirements (unless in scope) | Per final design |

## 17.1 Cloud / SaaS

Altanfith hosts and manages the full application and database layer on Altanfith Managed Cloud Infrastructure, so PDO requires only browser access. Hosting, backups, monitoring, security updates, and version upgrades are managed by Altanfith as part of the subscription (Section 31, Model A).

## 17.2 On-Premises

The Express.js backend runs on the client's own internal servers or private cloud — a public cloud environment is not required. The platform's backend has been built to run within a range of internal environments, including:

| Supported Environment |  |
| --- | --- |
| Client data centre | Internal servers |
| Private cloud | Virtual machines |
| Docker containers | Kubernetes |
| Linux servers | Windows Server (subject to technical validation) |
| Hybrid combinations of the above infrastructure types |  |

On-premises deployment is subject to infrastructure assessment. Network policies, database selection, internal DNS, SSL certificates, firewall configuration, backup procedures, and PDO's cybersecurity requirements are all confirmed during this assessment before deployment proceeds. Altanfith does not promise universal compatibility with every client environment in advance of this assessment.

A typical on-premises deployment draws on the following client-provided components: a virtual machine or container platform; a Linux server environment; a PostgreSQL database; a reverse proxy; TLS certificates; internal DNS; firewall rules; and outbound HTTPS connectivity where cloud-based AI features are in scope. Minimum infrastructure sizing will be confirmed during the Technical Assessment phase (Section 23, Phase 2).

## 17.3 Hybrid

A hybrid deployment splits the platform between Altanfith-hosted application components and client-hosted, sensitive data storage. The final design of a hybrid deployment depends on PDO's specific security and integration requirements, and is agreed during discovery and infrastructure assessment rather than fixed in advance.

## 17.4 Supported Deployment Platforms

Under the SaaS and hybrid options, the platform is operated on Altanfith Managed Cloud Infrastructure. The underlying deployment platform for each engagement is selected according to the client's IT strategy, security requirements, and data-residency requirements, from the following supported platforms:

| Supported Platform | Typical Use |
| --- | --- |
| Microsoft Azure | Organisations standardised on Microsoft cloud services |
| Amazon Web Services (AWS) | Organisations standardised on AWS |
| Google Cloud Platform (GCP) | Organisations standardised on Google cloud services |
| Oman Data Park | In-country hosting where data residency within the Sultanate of Oman is required |
| Private Cloud | Client-selected private cloud environments |
| Client On-Premises Infrastructure | Fully client-hosted deployment, as described in Section 17.2 |

The deployment platform selected for PDO is confirmed during discovery and infrastructure assessment (Section 23, Phases 1–2).

## 17.5 Client Standard Requirements

The final solution will be designed, configured, and deployed in accordance with PDO's approved enterprise standards and technical requirements identified during the Discovery and Technical Assessment phases (Section 23, Phases 1–2). The following are confirmed with PDO before implementation:

| Infrastructure Standards | Hosting Standards |
| --- | --- |
| Network Requirements | Cybersecurity Requirements |
| Identity & Access Management Standards | Integration Standards |
| API Standards | Data Residency Requirements |
| Data Classification Requirements | Backup & Disaster Recovery Requirements |
| Monitoring & Logging Standards | Compliance Requirements |
| Business Continuity Requirements | High Availability Requirements |
| Performance Requirements | Operational Support Requirements |

These requirements apply regardless of the deployment model selected — Altanfith Managed Cloud Infrastructure, client on-premises infrastructure, or a hybrid deployment — and implementation always aligns with PDO's approved IT policies, security standards, governance framework, and operational procedures.

# 18. Cybersecurity

The Live Quiz Platform is designed with cybersecurity as a foundational concern rather than an add-on, and its controls are developed with awareness of the OWASP Top 10. At the same time, we are deliberate about how we describe our security posture: the statements in this section describe how the platform is designed and configured, not a formal certification, and final acceptance of the security architecture remains subject to PDO's own cybersecurity assessment.

| Domain | Controls |
| --- | --- |
| 1. Encryption & transport | HTTPS/TLS; encryption in transit; encryption at rest where applicable; backup encryption |
| 2. Identity & access | Secure (bcrypt) password hashing; role-based access control (RBAC); least-privilege access; strong password policy; multi-factor authentication (Optional); session management; token expiration; secure API authentication; user account deactivation; regular access reviews; role-validated host-only operations |
| 3. Application security | API rate limiting; input validation; output encoding; protection against common web vulnerabilities; secure development practices; developed with awareness of the OWASP Top 10; secure API configuration |
| 4. Audit & monitoring | Audit logs of administrative actions; login logs; failed-login monitoring; data-access logging; monitoring & alerting; log retention (audit and security logs retained for 12 months by default; see Section 19) |
| 5. Data lifecycle & resilience | Backup policy; backup retention; disaster recovery planning; business continuity planning; data retention rules; data deletion and export procedures — expanded in Section 19 |
| 6. Infrastructure & operations | Secure environment configuration; firewall configuration; network segmentation (on-premises); row-level data isolation in PostgreSQL; database access restrictions; secrets management; environment-variable management; secure source-code repository; separated dev/test/prod environments |
| 7. Process | Change management; incident response; security incident notification; data-breach escalation; secure release process; security patching; vulnerability assessment; penetration testing (Optional service); client-approved security architecture |

These controls are designed to align with recognised good practice and with awareness of the OWASP Top 10 — not represented as certified or compliant. Final acceptance is confirmed through PDO's own security assessment (Phase 3, Section 23); the security architecture is only finalised once client-approved. Formal penetration testing is available as an optional service, quoted separately (Section 31); it is not included in the base engagement.

Compliance alignment. The platform is designed to align with the Oman Personal Data Protection Law (Royal Decree 6/2022) and can be configured to support PDO's information security requirements. Its controls are designed to align with ISO/IEC 27001 control themes, the OWASP Application Security Verification Standard (ASVS), and the NIST Cybersecurity Framework, where applicable. These statements describe design intent and configurability rather than certification or formal accreditation, and remain subject to PDO's own security assessment (Section 23, Phase 3).

# 19. Data Protection

Data protection builds on the data lifecycle and resilience controls introduced in Section 18 (Domain 5), and describes, in more detail, how PDO's data is backed up, retained, deleted, and exported. Availability and data-durability commitments are not presented as absolutes; they are defined in the agreed SLA, and the platform is designed to align with sound backup, retention, and recovery practice within the parameters agreed with PDO.

| Aspect | Approach |
| --- | --- |
| Backups | Operated under a defined backup policy; frequency, encryption, and retention arrangements are confirmed as part of the applicable deployment option (Section 17) and the commercial agreement |
| Retention | Session results and participant records are retained for 24 months, and audit and security logs for 12 months, by default. Data retention policies are configurable according to PDO's governance, regulatory, and business requirements, subject to confirmation during discovery |
| Deletion | Follows a defined procedure: soft-delete with archive is available at the content level (Section 11.5); permanent deletion procedures, including at contract termination, are defined in the commercial agreement |
| Export | Available on request, and provided as a standard step at contract termination, in an agreed format, so PDO is not dependent on continued platform access to retain its own data |
| Disaster recovery & business continuity | Addressed as part of the deployment design and configured to support PDO's requirements; specific recovery time/point objectives are confirmed during discovery and infrastructure assessment and depend on the deployment option selected |

# 20. Data Ownership

Ownership of data and intellectual property is set out clearly, so that PDO understands exactly what it owns, what Altanfith owns, and how this is affected by the commercial model selected.

- Client data remains the property of PDO at all times.

- Altanfith claims no ownership of client operational data.

- Data export is provided at contract termination, in an agreed format.

- Retention and deletion terms are defined in the commercial agreement.

- For on-premises deployments, data may remain entirely within PDO's own enterprise infrastructure environment.

- Intellectual property ownership depends on the commercial model selected (see Section 31).

- Standard platform IP remains with Altanfith unless transferred by separate agreement.

- Client-specific content — including questions, participant data, and reports — remains the property of PDO.

- Source-code ownership is not automatically included, and applies only where it is expressly stated in the commercial agreement.

# 21. Integration Options

The Live Quiz Platform exposes REST APIs that support integration into PDO's existing systems. Integrations are delivered as scoped work under the Enterprise Custom Development Partnership commercial model (Model C, see Section 31), rather than assumed as part of the base platform, and their final scope is always subject to the availability and technical constraints of the relevant third-party API.

| Integration | Description | Status |
| --- | --- | --- |
| Microsoft Entra ID (Azure AD) single sign-on | Authentication against the client's existing identity provider, with roles mapped to directory groups | Optional |
| Microsoft Active Directory | Directory-based authentication and role mapping for environments not yet migrated to Microsoft Entra ID | Optional |
| Microsoft Teams | Integration supporting session distribution or notification via Microsoft Teams | Optional |
| Microsoft Power BI | Integration exposing platform data for consumption in Power BI dashboards | Optional |
| SAP SuccessFactors | Integration with the client's HR platform, for example for user or organisational-unit synchronisation | Optional |
| Learning Management System (LMS) | Integration with the client's LMS for training-related workflows | Optional |
| REST APIs | Documented platform APIs supporting client-built integrations and data extraction | Included |
| SCIM provisioning | Automated user provisioning and de-provisioning from the client's identity platform | Optional |
| CSV import/export | Bulk import and export of users, questions, and results in CSV format | Included |
| Additional client systems | Any additional client system identified during discovery | Optional |

Except for the platform's documented REST APIs and CSV import/export, which are standard platform capabilities, the integrations listed above are optional and subject to the availability, documentation, and technical constraints of the relevant third-party API; final integration scope is confirmed during discovery (see Section 23, Phase 1) and delivered under Phase 8 (Integration Development) of the implementation methodology. Integrations are implemented according to the client's environment and the availability of the relevant APIs.

# 22. Performance and Scalability

Performance and scalability claims for the Live Quiz Platform are grounded in what has actually been observed, rather than presented as an unqualified guarantee.

In real production use at Abraj Energy Services (Section 10), the platform supports live organisational sessions. It has additionally been validated through internal load testing for 400+ concurrent participants per live session against the production configuration, giving PDO a tested reference point beyond day-to-day operational use. Higher capacities can be supported following infrastructure sizing, deployment optimisation, and dedicated performance testing.

Beyond these two reference points, the following considerations apply to any deployment for PDO:

- Final concurrency targets are confirmed during discovery, against the validated baseline of 400+ concurrent participants per live session.

- Load testing is recommended ahead of any enterprise deployment with a large expected audience.

- Cloud scaling and infrastructure sizing are based on the expected usage profile agreed with PDO.

- For on-premises deployments, real-time performance depends on the client's own infrastructure and network configuration.

- Real-time functionality requires proper network and server configuration to perform as designed.

- Performance monitoring may be included as part of the applicable support and maintenance package (see Section 29).

Scaling beyond the levels referenced above is planned and validated against concurrency targets confirmed with PDO during discovery, rather than presented as an open-ended capability. Performance at higher concurrency levels than those referenced above should be validated through load testing scoped to PDO's specific requirements before a large-scale go-live.

PART FOUR Delivery How Altanfith plans, governs, and delivers the engagement

# 23. Implementation Methodology

Altanfith delivers the Live Quiz Platform through a structured, 17-phase methodology, designed to take PDO from initial requirements through to a supported, live production system with clear exit criteria at each stage.

Before implementation begins, Altanfith and PDO jointly validate the foundations on which delivery depends: infrastructure readiness, security controls, integration architecture, network connectivity, identity management, compliance obligations, data governance, performance expectations, and operational acceptance criteria. This validation is carried out through the Discovery, Technical Assessment, and Cybersecurity Review phases (Phases 1–3) and is reflected in their exit criteria, so that implementation proceeds on jointly confirmed facts rather than assumptions.

| Phase | Purpose & Key Activities | Exit Criteria |
| --- | --- | --- |
| 1. Discovery & Requirements Gathering | Structured workshops and stakeholder interviews establish functional, branding, and organisational requirements | Documented and agreed requirements |
| 2. Technical Assessment | Reviews the client's enterprise infrastructure, network, and hosting environment | Assessment report; confirmed deployment option |
| 3. Cybersecurity Review | Engages the client's security team on the proposed architecture and controls (Section 18) | Client-approved security architecture |
| 4. Solution Design | Translates requirements into a detailed solution design, incl. configuration, branding, and custom/integration scope | Approved solution design document |
| 5. UI & Branding Customisation | Applies the client's logo, colour palette, themes, and UI text | Branded environment reviewed by client |
| 6. Configuration | Configures organisations, departments, user roles, and platform settings | Configured environment ready for build/test |
| 7. Custom Development | Builds agreed custom features, workflows, or reports | Custom development complete and reviewed |
| 8. Integration Development | Builds and configures agreed integrations (Section 21) | Integrations functioning against client systems |
| 9. Internal Testing | Functional and regression testing across the configured environment | Test results reviewed; defects triaged |
| 10. Security Testing | Security-focused testing against the Section 18 controls | Testing complete; remediation applied |
| 11. User Acceptance Testing | Client tests the platform against agreed acceptance criteria (Section 28) | UAT sign-off (Milestone M5) |
| 12. Data Migration (if required) | Migrates agreed legacy data into the platform, where in scope | Migrated data validated against source |
| 13. Deployment | Deploys the platform to the production environment | Production environment live and verified |
| 14. Training | Administrator, quiz-creator, and support-team training (Section 27) | Training completed; materials handed over |
| 15. Go-Live | Platform goes live for production use, following successful UAT | Go-live checklist completed (Milestone M6) |
| 16. Hypercare | Heightened, close-support monitoring immediately following go-live | Hypercare completed; no unresolved critical issues |
| 17. Transition to Support | Hands the platform from the project team to ongoing support (Section 29) | Support handover complete (Milestone M7) |

# 24. Project Timeline

The table below presents a sample timeline of 6–12 weeks, mapped against the phases described in Section 23.

| Weeks | Phases |
| --- | --- |
| W1–2 | Discovery & Requirements Gathering; Technical Assessment; Cybersecurity Review |
| W2–4 | Solution Design; UI & Branding Customisation |
| W3–7 | Configuration; Custom Development; Integration Development |
| W7–9 | Internal Testing; Security Testing; User Acceptance Testing |
| W9–10 | Deployment; Training |
| W10 | Go-Live |
| W10–12 | Hypercare; Transition to Support |

## 24.1 Milestones

| Milestone | Description | Indicative Completion | Sign-off by |
| --- | --- | --- | --- |
| M1 | Requirements sign-off | W2 | Client Project Manager |
| M2 | Solution design approval | W4 | Client Project Manager |
| M3 | Configured & branded environment ready | W7 | Altanfith Project Manager |
| M4 | Integrations complete | W7 | Altanfith Technical Lead |
| M5 | UAT sign-off | W9 | Client Project Manager |
| M6 | Go-live | W10 | Project Sponsor |
| M7 | Hypercare exit / support handover | W12 | Client Project Manager & Altanfith Project Manager |

This timeline is indicative only. The actual project timeline for PDO depends on the final agreed scope, the number and complexity of integrations, and the timeliness of client approvals at each milestone.

# 25. Project Governance

The engagement is governed through a clearly defined set of roles and a regular reporting cadence, so that progress, issues, and decisions are visible to both parties throughout delivery.

| Role | Responsibility |
| --- | --- |
| Project Sponsor (client) | Owns the business case and provides executive-level decisions and escalation support |
| Client Project Manager | Coordinates client-side stakeholders, approvals, and resourcing |
| Altanfith Project Manager | Coordinates delivery, reporting, and issue/risk management on behalf of Altanfith |
| Technical Lead (Altanfith) | Owns technical design, development, and integration decisions |
| Cybersecurity Representative (client) | Reviews and approves the security architecture and controls |
| Business Owner (client) | Confirms functional requirements and acceptance criteria on behalf of the business |

Governance is supported by a consistent set of cadence and mechanics: weekly status meetings; regular progress reporting; a maintained issue log and risk log; a formal change-request management process for scope changes; an escalation process running from project manager to project sponsors; and a documented sign-off process at each milestone described in Section 24.

# 26. Deliverables

The table below lists the deliverables produced over the course of the engagement.

| Deliverable | Description | Included? |
| --- | --- | --- |
| Requirements document | Documented, agreed functional and non-functional requirements | ✓ |
| Solution design document | Detailed design of the configured and/or customised solution | ✓ |
| Configured platform | The platform configured per the agreed solution design | ✓ |
| Customised UI | Branding and UI customisation applied per Section 23, Phase 5 | ✓ |
| Deployed frontend | The React frontend deployed to the agreed environment | ✓ |
| Deployed Express backend | The Express.js API and WebSocket server deployed to the agreed environment | ✓ |
| Database setup | Database configured and provisioned per the solution design | ✓ |
| Security configuration | Security controls configured per the client-approved security architecture | ✓ |
| User roles configured | Role-based access configured per the agreed role model | ✓ |
| Administrator account setup | Initial administrator accounts provisioned | ✓ |
| Reports | Reporting and analytics configured per Section 14 | ✓ |
| Training material | Materials used in the training described in Section 27 | ✓ |
| User manual | End-user reference documentation | ✓ |
| Administrator manual | Administrator reference documentation | ✓ |
| Deployment guide | Documentation of the deployed environment | ✓ |
| Backup guide | Documentation of backup procedures for the deployed environment | ✓ |
| Support handover | Formal handover to the ongoing support team (Phase 17) | ✓ |
| UAT plan | Agreed User Acceptance Testing plan and criteria (Section 28) | ✓ |
| Test report | Summary of internal, security, and acceptance testing outcomes | ✓ |
| Go-live checklist | Checklist confirming readiness for production go-live | ✓ |
| Source code | Provided only where included in the selected commercial model | Only if included in the commercial model |
| API documentation | Provided where included in scope | If included |

# 27. Training and Knowledge Transfer

Training is provided so that PDO's own team can operate, administer, and support the platform confidently after go-live.

| Training Item | Description | Status |
| --- | --- | --- |
| Administrator training | Training for administrators on platform configuration and management | Included |
| Quiz-creator training | Training for staff authoring quizzes and question banks | Included |
| Support-team training | Training for the client's internal support or IT team | Included |
| User manuals | Reference documentation for end users | Included |
| Quick-start guide | Condensed getting-started reference | Included |
| Recorded training | Recorded training sessions for later reference or onboarding new staff | Optional |
| Train-the-trainer | Enables client-side trainers to deliver ongoing internal training | Optional |
| Arabic and English training material | Bilingual training material | Optional |

# 28. Testing and Acceptance

The platform passes through three layers of testing before it is accepted for production go-live. Altanfith performs internal functional and regression testing (Phase 9) across the configured environment, followed by security-focused testing (Phase 10) against the controls described in Section 18, ahead of client security review and sign-off. User Acceptance Testing (Phase 11) is then carried out against a client-approved UAT plan and agreed acceptance criteria, so that PDO — not Altanfith alone — confirms that the configured platform meets its requirements before go-live.

Any defects identified during internal, security, or acceptance testing are triaged using the same four-level severity model used for support (Section 30): Critical, High, Medium, and Low. UAT sign-off is Milestone M5 in the project timeline (Section 24), and it gates go-live: production rollout depends on successful UAT.

# 29. Support and Maintenance

Ongoing support is delivered under one of three packages, so that PDO can select the level of coverage and responsiveness that matches its operational needs.

| Package | Includes |
| --- | --- |
| Bronze | Oman business-hours support; email support; bug fixes; standard updates; best-effort response |
| Silver | Everything in Bronze, plus: priority support; faster response times; monthly system health review; performance optimisation; minor improvements; remote assistance |
| Gold | Everything in Silver, plus: critical incident support; dedicated support contact; priority issue resolution; proactive monitoring; security monitoring; quarterly service review; emergency support; 24/7 support (Optional); dedicated development allocation (Optional) |

# 30. SLA

Service levels are defined by severity, with response time and target resolution time tracked as two separate measures — response confirms that an issue has been received and is being actioned; resolution is the target time to resolve it, and is not a guarantee.

| Severity | Definition | Response Time | Target Resolution Time |
| --- | --- | --- | --- |
| 1 — Critical | Platform down / live session blocked for all users | 1 business hour | Workaround within 4 business hours; permanent fix within 2 business days |
| 2 — High | Major function degraded, no workaround | 4 business hours | 2 business days |
| 3 — Medium | Limited impact, workaround exists | 1 business day | 5 business days |
| 4 — Low | Cosmetic / question / minor request | 2 business days | Next planned release |

Response and target resolution times are separate measures: response time confirms an issue has been received and triaged; target resolution time is a goal, dependent on the agreed SLA, and is not a guaranteed outcome. Actual values depend on the support package selected (Section 29) and the SLA agreed with PDO; 24/7 coverage applies only where the Gold 24/7 option has been purchased.

PART FIVE Commercial & Legal Terms Pricing models, terms, and the path to a signed agreement with PDO

# 31. Commercial Models

The Live Quiz Platform is offered under three distinct commercial models, so that PDO can select the ownership, cost, and delivery structure that best fits its procurement approach. Firm, all-inclusive pricing for Models A and B is set out in the accompanying Commercial Quotation and summarised in Section 32; implementation, deployment, branding setup, and training are included in both. Model C is scoped and quoted separately per engagement.

## 31.1 Model A — Annual SaaS Subscription

An annual, subscription-based model in which Altanfith hosts and operates the platform on PDO's behalf. Includes: annual licence; cloud hosting; maintenance; security updates; backup; monitoring; support; standard upgrades; unlimited named administrative accounts and unlimited participant access (Section 13), with an agreed number of sessions; implementation, deployment, branding setup, and training; and an AI usage allowance of 500 generations per month, with optional overage pricing. Two tiers are offered — single department and organisation-wide — each with unlimited hosts and unlimited participants. Deep customisation beyond the standard configuration is handled under Model C.

## 31.2 Model B — Perpetual Licence / One-Time Purchase

A one-time purchase model suited to organisations that prefer to own the software outright. Includes: one-time software licence; deployment; initial configuration; training; documentation; an optional source-code licence; optional source-code ownership; and optional annual maintenance, recommended at 15% of licence value, payable annually in advance. Implementation, deployment, branding setup, and training are included in the one-time licence fee, with no separate charges. Major new features are excluded unless separately agreed, and infrastructure costs are excluded unless explicitly listed in the quotation.

## 31.3 Model C — Enterprise Custom Development Partnership

An ongoing partnership model for organisations requiring deep customisation and integration work. Includes: a discovery workshop; customised workflows; custom reports; system integrations (single sign-on, Microsoft Entra ID / Active Directory, SAP SuccessFactors (or other HR systems via supported integration methods), LMS, Microsoft Teams, Power BI); dedicated support; phased delivery; change requests handled and quoted separately (Section 36); and dedicated development hours or a retainer arrangement.

## 31.4 Model Comparison

|  | Model A — SaaS | Model B — Perpetual Licence | Model C — Enterprise Partnership |
| --- | --- | --- | --- |
| Ownership | Altanfith-hosted; no source-code ownership by default | Client-owned licence; source code optional | Per agreed scope; typically Altanfith-hosted with client-owned outputs |
| Upfront cost | Low — annual subscription | Higher — one-time licence fee | Variable — scoped by engagement |
| Hosting | Altanfith Managed Cloud Infrastructure | Client-managed, on-premises or client-selected cloud | Per final design (Section 17) |
| Upgrades | Included, standard upgrades | Major features excluded unless agreed | Delivered as part of the ongoing partnership |
| Best for | Fastest implementation; lowest initial investment | Organisations preferring outright ownership | Organisations needing deep customisation and integration |

# 32. Pricing Approach

Firm pricing for Model A and Model B is set out in the accompanying Commercial Quotation (ref. ATD-LQP-2026-003-Q), which is the sole pricing document for this engagement and should be read together with this proposal. The headline figures are summarised below for convenience; the Commercial Quotation governs in the event of any difference. Model C is scoped and quoted separately per engagement.

| Commercial model | Price (OMR, exclusive of applicable taxes) |
| --- | --- |
| Model A — Annual subscription, single department | OMR 300 / year |
| Model A — Annual subscription, organisation-wide | OMR 1,200 / year |
| Model B — Perpetual licence, one-time | OMR 3,000 |
| Model B — Annual maintenance (optional, recommended) | 15% of licence value — OMR 450 / year |
| Model B — Source-code licence (optional) | OMR 1,250 |
| Model C — Enterprise custom development partnership | Scoped and quoted separately per engagement |

Model A and Model B prices are all-inclusive: implementation, deployment, branding setup, and training are included, with no separate setup, implementation, or training charges. Model A includes an AI usage allowance of 500 generations per month, with overage at OMR 60 per additional 500 generations. Optional items are listed in Section 3 of the Commercial Quotation.

## 32.1 Pricing Methodology

Model A and Model B are priced as stated above. Pricing for Model C and for the optional items listed in the Commercial Quotation depends on a defined set of factors, confirmed during discovery: number of organisations/departments · expected concurrent users · number of live sessions · hosting model · data residency · AI usage · level of customisation · system integrations · support SLA · cybersecurity requirements · source-code requirements · reporting requirements · language requirements · training requirements · project duration.

# 33. Assumptions

This proposal, and the pricing set out in the accompanying Commercial Quotation (ref. ATD-LQP-2026-003-Q), are prepared on the basis of the following assumptions. Where an assumption does not hold for PDO, scope and pricing are revisited during discovery.

1. PDO provides timely access to relevant stakeholders throughout the engagement. 2. PDO provides branding material (logo, colour palette, style guidance) required for UI customisation. 3. PDO provides infrastructure for an on-premises deployment, where selected. 4. PDO reviews and approves security and network configurations as they are proposed. 5. Third-party software licences are excluded from pricing unless explicitly listed in the commercial agreement. 6. AI API costs beyond the agreed allowance may be billed separately. 7. Internet connectivity is required to use cloud-based AI generation features. 8. On-premises AI deployment, if pursued, may require separate, dedicated infrastructure. 9. Requirements identified outside the agreed scope are handled through the change-request process (Section 36). 10. Final integration scope depends on the availability of the relevant third-party APIs. 11. PDO is responsible for the accuracy of its own content, unless an AI content-review service is separately included in scope. 12. AI-generated content should be reviewed by PDO before it is used in a live or published context. 13. Production rollout depends on successful completion of User Acceptance Testing (Section 28).

# 34. Exclusions

The following items are excluded from this proposal and, unless separately listed in the commercial agreement, are not included in the pricing set out in the accompanying Commercial Quotation.

1. Hardware procurement. 2. PDO's data-centre costs. 3. Third-party software licences. 4. Microsoft licences. 5. SMS charges. 6. Email service charges. 7. AI API overage charges beyond the agreed allowance. 8. External penetration testing (available as an optional service, Section 18). 9. Data migration from unknown or undocumented legacy systems. 10. Unsupported third-party integrations. 11. Major scope changes (handled via the change-request process, Section 36). 12. Custom mobile applications, unless explicitly included in scope. 13. 24/7 support, unless purchased as part of the Gold package (Section 29). 14. Legal or regulatory certification. 15. Cybersecurity certification. 16. Formal compliance accreditation. 17. Travel outside Muscat, unless separately agreed.

# 35. Risk and Mitigation

The table below sets out the risks Altanfith typically manages on an engagement of this type, and how each is mitigated. Likelihood is confirmed jointly with PDO during discovery.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Infrastructure readiness | [TBC] | Medium | Early technical assessment (Phase 2); readiness checklist confirmed before deployment |
| Cybersecurity approval delays | [TBC] | High | Client security team engaged from Phase 3; architecture submitted early for review |
| Scope changes | [TBC] | Medium | Formal change-request process (Section 36); milestone-based sign-offs |
| Third-party API limitations | [TBC] | Medium | APIs validated during discovery; fallback approaches designed where needed |
| AI service availability | [TBC] | Low | AI features degrade gracefully; the core platform operates independently of AI services |
| User adoption | [TBC] | Medium | Structured training, bilingual materials, and a hypercare period after go-live |
| Poor venue/participant internet connectivity | [TBC] | Medium | Automatic session reconnection; venue network checklist ahead of live events |
| High concurrent usage | [TBC] | High | Load testing before go-live; sizing based on the validated baseline of 400+ concurrent participants per live session |
| Delayed client feedback | [TBC] | Medium | Weekly governance cadence; agreed review SLAs built into the project plan |
| Data migration complexity | [TBC] | Medium | Migration treated as a scoped, optional phase with its own assessment (Phase 12) |
| Integration delays | [TBC] | Medium | Integrations phased separately (Phase 8); core go-live is not blocked by integration work |
| Security testing findings | [TBC] | High | Remediation window built into the plan; retest before go-live (Phase 10) |
| Internal change management | [TBC] | Medium | Sponsor-led communication plan; departmental change champions |

# 36. Change Request Process

Any requirement outside the agreed scope is handled through a formal change-request process, so that scope, cost, and schedule remain visible and agreed by both parties at every step: a change is requested by either party; Altanfith assesses its impact on scope, cost, and schedule; a written quotation is provided to PDO; the change proceeds only after PDO's written approval; and, once approved, delivery is scheduled into the project plan. No change work is carried out without prior written approval.

# 37. Intellectual Property

Intellectual property ownership is set out clearly and is linked to the commercial model selected (Section 31).

- Standard platform intellectual property remains with Altanfith unless expressly transferred by separate agreement.

- PDO's content and data — including quiz content, participant data, and reports — remain the property of PDO at all times (see also Section 20).

- Source-code ownership is not included by default under any commercial model; it applies only where expressly stated in the signed commercial agreement (see Model B, Section 31.2).

# 38. Proposal Validity

This proposal, including the commercial terms set out in Sections 31, 32, and 39, is valid for a period of 30 days from 28/07/2026, that is until 27/08/2026. Beyond this period, pricing and availability are subject to reconfirmation by Altanfith.

# 39. Payment Terms

Proposed terms — subject to negotiation. The terms below illustrate the structure Altanfith typically proposes; final payment terms for PDO are agreed in the signed commercial agreement.

- Currency: Omani Rial (OMR). Amounts are exclusive of applicable taxes unless otherwise stated.

- Annual subscription (Model A): 100% annually in advance against invoice.

- Perpetual licence (Model B): 40% upon contract signature, 40% upon User Acceptance Testing (UAT) approval, 20% upon production go-live. This payment schedule is recommended and remains subject to commercial negotiation and mutual agreement.

- Maintenance (Model B, optional): annual payment in advance.

- Change requests (Section 36): quoted and invoiced separately.

- Travel outside Muscat: charged separately, where required and agreed in advance.

- Third-party services: charged at cost, plus an agreed administration fee where applicable.

# 40. Termination and Exit

Either party may terminate the agreement on the notice period set out in the signed contract. On termination, Altanfith provides PDO with an export of its data in an agreed format, carries out an orderly handover of the platform and any outstanding documentation, and deletes client data in line with the retention terms agreed in the contract. For on-premises deployments, PDO's data never leaves its own environment at any point, including at termination, since it was never hosted outside client control.

# 41. Future Roadmap

The items below represent Altanfith's future development direction for the Live Quiz Platform. All roadmap items are Future enhancement or Optional, are not part of the current platform, and their delivery for PDO is subject to a separate agreement.

## 41.1 Learning & Assessment

LMS module · employee certification · training course management · interview assessment module · recruitment assessment · HSE compliance assessments · employee performance evaluation · employee learning profiles · automated certificate generation · gamification, badges & achievements. Future enhancement

## 41.2 AI

AI-generated reports · AI recommendations · chatbot assistant · private, on-premises AI deployment. Future enhancement

## 41.3 Integrations

Microsoft Teams · Outlook · Microsoft Entra ID SSO · Active Directory · SAP SuccessFactors (or other HR systems) · Power BI. Optional (scoped under Model C, Section 31.3)

## 41.4 Platform

Mobile application · offline mode · advanced multilingual support · Oman-based hosting. Future enhancement

# 42. Why Al Tanfith Al Dwaliah SPC

Selecting a delivery partner for a platform of this kind is as much about the partner as it is about the software. The reasons set out below are ordered by the value they bring to PDO, with our local presence as the foundation that supports the offer, not the offer itself.

An enterprise engagement and assessment platform, already proven in real operational use (Section 10) — not a concept or a demonstration environment. Deep customisation across branding, workflows, reporting, and integrations, rather than a fixed, one-size-fits-all product. In-house AI development capability, already reflected in the platform's current AI-assisted generation (Section 12). Flexible commercial models — SaaS, perpetual licence, and enterprise partnership (Section 31). Cloud, on-premises, and hybrid deployment options (Section 17). A structured support and maintenance model (Section 29). A continuous improvement roadmap (Section 41). A long-term partnership approach to delivery and support. And, underpinning all of it: an Omani company, with local understanding, direct technical support, and fast communication in Arabic and English, without offshore handover delays. A comparison against commonly used quiz and audience-interaction platforms is set out in Appendix D (Section 46.4).

# 43. Next Steps

We propose the following steps to move from this proposal to a signed agreement and, ultimately, a live platform for PDO.

| Step | Description |
| --- | --- |
| 1. Proposal review meeting | Review this proposal together, answer questions, and clarify any assumptions |
| 2. Discovery workshop | Confirm detailed requirements, infrastructure, and integration scope (Section 23, Phase 1) |
| 3. Confirmed scope & pricing | Finalise scope and issue confirmed pricing based on the factors in Section 32.1 |
| 4. Contract | Execute the signed commercial agreement, including final terms (Sections 31, 39) |
| 5. Project kickoff | Begin delivery under the methodology set out in Section 23 |

# 44. Acceptance Page

This proposal is accepted and agreed by the signatories below on behalf of their respective organisations.

| For Petroleum Development Oman (PDO) | For Al Tanfith Al Dwaliah SPC |
| --- | --- |
| Name: ____________________________ | Name: ____________________________ |
| Title: ____________________________ | Title: ____________________________ |
| Signature: ____________________________ | Signature: ____________________________ |
| Date: ____________________________ | Date: ____________________________ |

# 45. Contact Details

| Company | Al Tanfith Al Dwaliah SPC |
| --- | --- |
| Solution | Live Quiz Platform |
| Prepared by | Haitham Al Lamki |
| Email | haitham@altanfith.com |
| Phone | +968 9937 1775 |
| Country | Sultanate of Oman |

# 46. Appendices

## 46.1 Appendix A — Glossary

| Term | Meaning |
| --- | --- |
| API | Application Programming Interface — the interface through which systems exchange data |
| Hypercare | A period of heightened, close-support monitoring immediately following go-live (Section 23, Phase 16) |
| JWT | JSON Web Token — a common secure, token-based authentication format |
| LMS | Learning Management System |
| MFA | Multi-Factor Authentication |
| RBAC | Role-Based Access Control — access permissions governed by assigned roles |
| RLS | Row-Level Security — database-enforced, per-record data isolation |
| RTL | Right-to-Left — the text layout direction required for Arabic |
| SLA | Service Level Agreement — defined response and resolution targets for support |
| SSO | Single Sign-On — authentication against a shared identity provider |
| TLS | Transport Layer Security — encryption protocol used to secure data in transit |
| UAT | User Acceptance Testing — client-led testing against agreed acceptance criteria before go-live |
| WebSocket | A persistent connection protocol used for the platform's real-time features |

## 46.2 Appendix B — Placeholder Index

The following placeholders are used in this proposal and should be completed before contract signature: [TBC] (risk likelihood, Section 35), confirmed jointly during discovery. Firm pricing is summarised in Section 32 and set out in full in the accompanying Commercial Quotation, which governs (ref. ATD-LQP-2026-003-Q).

## 46.3 Appendix C — Referenced Documents

The following documents are expected to be referenced by, or read together with, this proposal; the final list is confirmed during discovery:

- Client RFQ / RFP / Statement of Work (where applicable)

- Non-Disclosure Agreement (NDA)

- Project Charter

- Technical Design Document

- Solution Architecture Document

- Security Review Report

- Risk Assessment

- Client Information Security Standards

- Data Classification Policy

- HSE Training Standards (where applicable)

## 46.4 Appendix D — Competitive Analysis

The comparison below is based on the publicly listed prices of common quiz and audience-interaction platforms as of 28/07/2026. List prices quoted in US dollars have been converted to Omani Rial at approximately 0.385 OMR per USD and rounded. Figures and capability entries are indicative only, reflect each vendor’s published information at that date, and are subject to change by those vendors.

| Platform | Licensing model | Indicative annual cost (OMR) | Participants per session | Full Arabic RTL | Deployment options | Ownership option |
| --- | --- | --- | --- | --- | --- | --- |
| Kahoot! 360 Pro | Per host | ~88–273 per host / year | 50–2,000 by tier | Not available | SaaS only | Not offered |
| Slido (Cisco) | Per user, with minimums | ~70–700 / year | 200–5,000 by tier | Not available | SaaS only | Not offered |
| Mentimeter | Per presenter | ~46–96 per presenter / year | Unlimited responses | Not available | SaaS only | Not offered |
| Quizizz for Work | Per host | ~92–115 per host / year | ~500 | Not available | SaaS only | Not offered |
| AhaSlides | Per presenter | ~37–73 per presenter / year | Up to 10,000 | Partial localisation | SaaS only | Not offered |
| Poll Everywhere | Per user, tiered | ~46–385 / year | Capped per tier | Not available | SaaS only | Not offered |
| Vevox | Per user | ~72+ / year | ~1,500+ | Not available | SaaS only | Not offered |
| Live Quiz Platform (this offer) | Flat organisation pricing — unlimited hosts and unlimited participants | 300 / year per department · 1,200 / year organisation-wide · 3,000 perpetual (all-inclusive) | 400+ concurrent per session (internal load testing) | Full native Arabic and English, with RTL | SaaS, on-premises, or hybrid; Oman data residency available | Perpetual licence and source-code licence available |

On the basis of the published information reviewed on 28/07/2026, every platform listed above is licensed per host or per presenter, caps participants by tier, and is delivered as software-as-a-service only; none offers a full Arabic right-to-left interface, an on-premises deployment option, or an ownership option. The Live Quiz Platform is licensed per organisation rather than per host, is offered with Arabic and English as first-class interface languages, and can be deployed in PDO's own environment or owned outright. Purchasing from an Omani SME also contributes to PDO's In-Country Value (ICV) objectives.